Green - Fully Complete

Blue - complete to current system, will be worked on with new additions

Black - In Progress / Complete but not implemented

Red - has not been started

DIEGO

| Tasks | Description | Status |
| --- | --- | --- |
| NPC’s / Environment After Instantiation | Make procedural system manage instantiated NPC’s when player leaves / returns to area | X |
| Small Bridge Gap | Small math error for bridge scale values | X |
| Player Death (Procedural) | Make player health work within properly | X |
| Reach Goals |  |  |
| Rock Destruction (Procedural) | Destroy rocks when player leaves area or when it falls off of the area | X |
| End of level object in middle area | Spawn an end of level for each procedural generation instance | X |
| Spawn Enemy 2 | Spawn cakademons in procedural | X |
| Integrate more art | Integrate more art | In Progress |
| Rooms that have blockades at bridges | Player must kill enemies to remove them | Not Implemented |
| Objects generated via noise |  | Not Started |

NEVO

| Tasks | Description | Status |
| --- | --- | --- |
| Enemy 1 (skully) | Create new chase functions that will be randomized. | X |
| Enemy 2 (cakademon) | Coded and implemented | X |
| Enemy 3 (beepis) | Add hole functionality for more than one enemy 3 | X |
| Enemy 4 (hulk) | Coded and Implemented | Incomplete |
| Enemy 5 (toad queen) | Coded and Implemented | Not Started |

JAKE

| Tasks | Description | Status |
| --- | --- | --- |
| Enemy death/damage shader | Distort their bodies and blink | X |
| Grass prefab | Create the prefabs for grass that can be change to any color | X |
| Invulnerable Shader | Shader showing the player can't be harmed | Not implemented |
| Charging shader | Feedback for charging abilities | Not implemented |
| New shrine object | Create and implement more appealing | Not Started |
| Implement asset packs |  | Not Started |
| DreamEater | Enemy 6 model, animated | Not Started |

CONNOR

| Tasks | Description | Status |
| --- | --- | --- |
| Melee Attack Particle | 3 slashes with the last one being slightly larger | Not implemented |
| Grav particle effect | Should circle around the pulled object | Not implemented |
| Spike raise particle effect | Should show around the spikes as they raise | Not implemented |
| Charging particle effect | Feedback for charging abilities | Not started |
| Switch Particle (Smoke) | Cloud of smoke for when the player uses switch | Not implemented |

NICK

| Tasks | Description | Status |
| --- | --- | --- |
| Main Character Attack | 3 hits anim | X |
| Animator | Design and implement animator for player | X |
| Main Character Run | Multidirectional run | Forward Completed |
| Range animation | Create a charging and immediate animation for ranged attack. Create a walking and stationary version | Not Started |

COLIN

| Tasks | Description | Status |
| --- | --- | --- |
| UI | Enemy health bar (behind green bar) Menu Ability Icons | X |
| Generic Environment assets | Create asset pack containing: - Small object (rock, ball) - Organic large object (tree, tendril) - Ground terrain (grass, coral, mushrooms) - Abstract form (pillar, tetrahedron) | Not Started |

BRIAN

| Tasks | Description | Status |
| --- | --- | --- |
| Combat mode toggle and player settings saving | Create a toggle for switching combat modes - Switch abilities - Switch attack style | X |
| Animations in combat | Implement the player animations and sword into the game’s combat system | X |
| Procedural loading screen | Create a loading screen that accurately depicts the progress of the procedural generation and show’s information about the dream (Doesn’t have dynamic support for more loading stages) | X |
| Dynamic ability icons | Give each an ability an icon that loads dynamically in the UI based on the player’s abilities | X |
| Mass adjustment for push/pull | Objects pull and throw speed are based on the mass of the object | X |
| Camera zoom | Player can manually zoom the camera with the scroll wheel based on | X |
| Dynamic menu system with dialogs | Created a menu system that opens and closes dialogs dynamically and unpauses the game when there are no dialogs left (Need to look into a pausing function that isn’t time.timeScale) | X |
| Fix dream saving | Dreams saving to JSON had an error, fix it | X |

MANNY

| Tasks | Description | Status |
| --- | --- | --- |
| Implement menu room | - Implement menu art into game | Room implemented, Working on skybox. |
| Unwrap Toad Queen and Minion | - Unwrap with less seams than prior models | Unwrapped and textured, sent onward in pipeline |
| Generic Environment assets | Create asset pack containing: - Small object (rock, ball) - Organic large object (tree, tendril) - Ground terrain (grass, coral, mushrooms) - Abstract form (pillar, tetrahedron) |  |