SCRUM CYCLE

Green - Implemented and working

Blue - implemented, needs testing and refining

Black - Incomplete/ not implemented

Red - has not been started

DIEGO

| Task | Description | Status |
| --- | --- | --- |
| Finished up blockade system functionality | Area’s have blockade system, which will destroy blockades once all enemies are destroyed | Waiting on prefabs |
| Spawn trees functionality | Ability to spawn trees procedurally in game | Needs refining |
| Shrine functionality | Ability to spawn shrine in procedural | Needs refining |
| Player start location | Spawn on safe platform | done |
| Spawn enemies on solid ground | Enemies won't fall through holes | Needs refining |
| Invulnerability on bridges | Safe from harm when on bridge | done |

BRIAN

| Task | Description | Status |
| --- | --- | --- |
| Implement GUI | Implemented new gui assets from collin | Not implemented |
| Tweak Combat | Attack speed, combat glitches, combat flow | Still refining, glitches fixed |
| Implemented new sword animations | Implemented new aniamtions from nick | complete |

NEVO

| Task | Description | Status |
| --- | --- | --- |
| Added new ability to each enemy | New ability for enemies 1,2,3 | Created, implemented |
| Created particle effect for enemy 3 ability | Particle effect for beepis | Created, implemented |
| Created hulk AI | Create the controller for enemy 4 | Animations, need to add ability 2 |
| Implemented Sound | Started adding basic Sounds (Dash, Attack, Hit, Death, Enemy Hit, Projectile, Abilities) | In game - Needs testing |

CONNOR

| Task | Description | Status |
| --- | --- | --- |
| Implement effects | Implement effects shown last week | created , implemented |
| Make blood effect | Added damage feedback particle effect | Created, not implemented |
| Destruction effect for Spikes and Trees | Add feedback for spikes and trees being destroyed | Not started |
| Effects for lightning movement ability | Add feedback for when the ability is being used (dash trail of lightning) | Not started |
| 3 explosion effects | Beepis projectile, toad minion death and hulk smash | Not started |

JACOB

| Task | Description | Status |
| --- | --- | --- |
| create asset packs | Design shaders for assets and create 4 packs for diego to use in procedural | Complete, in unity |
| Create aggro distort shader | Create and implement shader that distorts the entirety of the scene and can increase through code | Implemented needs coding integration |

COLLIN

| Task | Description | Status |
| --- | --- | --- |
| Loading Screen GUI | Updated visual for loading screen | Implemented and working |
| Sounds | Various sounds (see trello) | Implemented but needs testing |
| Menu UI | Updating visuals for main menu and pause menu | In progress... |

NICK

| Task | Description | Status |
| --- | --- | --- |
| Redo Melee Animations | Speed them up and make them smoother | Implemented but still testing |
| Charge animations | Charge while idle, charge while walking, hold the charge while idle, hold the charge while walking, and release the charge | completed |
| Directional movement | Side-step, backward walk | In Unity, not implemented |
| Stun | Player gets hit | In Unity, not implemented |

MANNY

| Task | Description | Status |
| --- | --- | --- |