Scrum Cycle

Green - Implemented and working

Blue - implemented, needs testing and refining

Black - Incomplete/ not implemented

Red - has not been started

DIEGO

| Enemies spawning |  |  |
| --- | --- | --- |
| Arena Type | Spawn area that is an arena, no holes, shrine in the middle and enemies spawn in waves |  |
| Everyone else's work | Do everyone’s work, but procedural |  |
| Implement Manny’s Player Platform | Spawn the player platform as the starting area for the player |  |
| Implement Nevo’s NPC’s | Spawn all types of enemies |  |

BRIAN

| Camera moves with mouse | Todo for Game Fest |  |
| --- | --- | --- |
| Spike damage formula | Spikes damage scales with strength and charge in a predictable and calculated manner | Still needs testing, not sure if it matches the spreadsheet |
| Implement new GUI | Changed sidebar and added health |  |
| Switch with all objects around the player | With new ability style, switch must take advantage of its radius | Current method not producing desired results |
| Switch addforce to transform.translate on collisions | Addforce was unpredictable and caused sliding that we didn’t want | Completed for skully. To do for - Player - All other enemies |
| Enemy knockback | Enemies must get knocked back based on how resilient they are and how strong the player is | To do: - Base knockback values for enemies - Formula that scales knockback based on strength and base knockback |
| Abilties scale based on aggro | Size of abilities are determined by aggro value (not damage) | Completed for spikes |
| Ability damage scales based on strength | Damage output of abilities are determined by strength value (not size) | Completed for spikes |
| Implement player health | Player has a health meter that destroys the dream when depleted | Enemy damage values need tweaking |
| Refine sword animation | Trail renderer is still choppy |  |
| Detach aggro and strength increasing and decreasing | Aggor and strength are no longer formulaically tied |  |
| Implement player health | Adding aggro on damage shortened dreams (bad) |  |

NEVO

| Hulk Second Ability | Shockwave creation. |  |
| --- | --- | --- |
| Hulk Range and AOE | Create a ranged attack (Shockwave) and close attack (AOE) | Add Collision on both ranged and aoe |
| Toad Queen | No movement, but actually spawning enemies and explosion. |  |
| Spawn Minions | Movement throughout the map, explode on player, and split. | Add Collision on explosion |
| Rework enemies’ movement and attacks | Fix bugs and enemy movement. |  |

CONNOR

| Redo Blood Effect | Blood for when things get hit, collab caused pervious work to be overridden | Complete, needs to be implemented |
| --- | --- | --- |
| Explosion Effects | Switch Explosion, Beepis projectile, toad minion death and hulk smash | Begun but Incomplete Thursday night task |
| Enemy Death Effect | Enemy dies, particles spawn and move towards the player | Completed, needs testing and slight tweaks |
| Spike Damage Formula | Work with brian to develop a working formula for the spikes damage. | Completed, needs testing with some numbers. |

JAKE

| More standard Large Prefabs | Added more prefabs for smoother procedural integration | Complete integrated |
| --- | --- | --- |
| Reworked and integrated screen distort | Screen distort now distorts better and scales exponentially rather than linearly. | Complete, integrated |
| Add more Grass types |  |  |

COLIN

| MAIN MENU | Buttons and menu look and stylized (no unity buttons) | Finished - need implementation and refining |
| --- | --- | --- |
| PAUSE MENU | A similar menu for when players pause the game and either want to exit dream, looks at controls, or resume game | Finished - need implementation and refining |
| FIX SOUNDS AND ADD SOME MORE SOUND FEEDBACK | Clean up some of the sounds so they are more cohesive, fix sounds for some of the projectiles, sword swings, etc | Work in progress |
| REDO PREVIOUS GUI ELEMENTS, HEALTH CONTAINER, LIGHTNING ABILITY ICON | Change up a bunch of the GUI elements as well as added some new ones | COMPLETE AND IMPLEMENTED |

MANNY

| Animate the menu | Give the menu system more detail | Not started, lower priority. |
| --- | --- | --- |
| 5 tileable tiles for ground | Tileable ground tiles to remove repetition | Integrated, needs tweaking |

NICK

| Animation Smoothing | Transitions have been smoothed. | Complete |
| --- | --- | --- |
| Swamp Rig | Rig of the swamp minion has been created, binded, and smoothed | Complete for current build |
| Swamp run | Run animation for the swamp character. | In progress |
| Player Animations | Dash and “hurt” animations | Not started |